Sprint Schedule: ***Sprint1****(2025-03-03 to 2025-03-14)* and ***Sprint2****(2025-03-17 to 2025-03-28)*

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Sprint 1 | Sprint Planning  2025-03-03 | Daily Standup  2025-03-04 | Daily Standup  2025-03-05 | Daily Standup  2025-03-06 | Daily Standup  2025-03-07 |
| **All Members:** Backlog planning, define sprints, select platforms | **Noor:** Designed homepage  **Hamza:** Frontend implementation of homepage | **Abeer:** Designed secure customer registration UI  **Zubair:** Frontend for secure customer registration  **Hamza:** Backend for secure customer registration  **Noor:** Reviewed homepage, integrate customer registration | **Abeer:** Designed chef profile, meal uploading UI & worked on final sprint documentation  **Zubair:** Developed frontend for chef profile, meal uploading & worked on final sprint documentation  **Hamza:** Developed backend for chef profile, meal uploading & finalized backend APIs  **Noor:** Integrated chef registration & chef profile | **Abeer:** Designed delivery partner registration UI  **Zubair:** Frontend for delivery partner registration  **Hamza:** Backend for delivery partner registration  **Noor:** Integrated admin panel |
| Daily Standup  2025-03-10 | Daily Standup  2025-03-11 | Daily Standup  2025-03-12 | Daily Standup  2025-03-13 | 2025-03-14  **Sprint Review**  Evaluated completed tasks & gathered feedback.  Demonstrated core features (registration, profiles, meal uploads).  Identified pending tasks for the next sprint. |
| **Abeer:** Designed customer profile UI  **Zubair:** Frontend for customer profile management  **Hamza:** Backend for customer profile  **Noor:** Integrated delivery partner registration | **Abeer:** Designed delivery partner/admin profile UI  **Zubair:** Frontend for delivery partner/admin profile  **Hamza:** Backend for delivery partner/admin profile  **Noor:** Integrated customer profile | **Abeer:** Designed secure chef registration UI  **Zubair:** Frontend for secure chef registration  **Hamza:** Backend for secure chef registration  **Noor:** Integrated customer profile | **Abeer:** Designed chef profile and meal uploading UI  **Zubair:** Frontend for chef profile and meal uploading  **Hamza:** Backend for chef profile and meal uploading  **Noor:** Integrated chef registration | **Sprint Retrospective**  **Successes:** Smooth collaboration, clear roles, effective integration.  **Improvements Needed:** Better backlog estimation, faster issue tracking, allocate more time for verification tasks.  **Next Steps:** Carry over pending tasks (Delivery partner verification moved to next sprint), optimize sprint planning, improve coordination. |
| Sprint 2 | Sprint Planning  2025-03-17 | Daily Standup  2025-03-18 | Daily Standup  2025-03-19 | Daily Standup  2025-03-20 | Daily Standup  2025-03-21 |
| Develop chef menu backend.  Display kitchens on homepage.  Enable menu exploration & cart addition.  Allow meal customization.  Chef approves & updates order status.  **Abeer:** Design a Menu History Page to display past menus with respective dates.  **Zubair:** Develop Frontend for Daily Meal Menu Uploading System.  **Zubair**: Develop a menu history page showing Past Menu of the respective dates. | **Hamza**: Develop Backend API for Daily Menu uploading.  **Hamza**: Develop Backend for Saving Menu in Menu History Page.  **Noor:** Integrate Frontend with Backend for the Menu History Page. | **Abeer:** Design a page for exploring Kitchen and menu.  **Hamza:** Develop Backend API for fetching all the kitchens & their menu items  **Noor:** Integrate Backend with Frontend | **Noor:** Integrate frontend with backend to make things work out for the kitchen menu page for customers.  **Abeer**: Design a page for placing customized Meal Order  **Zubair**: Convert customization page design into Proper Frontend where customers can place order according to their choice.  **Hamza**: Develop Backend Api for food customization page according to the frontend implemented. | **Noor**: Integrate FrontEnd & backend  **Abeer**: Design a Cart Page where all the items in cart will be visible.  **Zubair**: Implement FrontEnd of Cart Page according to the design & develop payment page. |
| Daily Standup  2025-03-24 | Daily Standup  2025-03-25 | Daily Standup  2025-03-26 | Daily Standup  2025-03-27  . | **Sprint Review**  Checked what we finished & got feedback.  Showed what works so far but still need to finish some key parts. |
| **Hamza**: Develop Backend API for implementing add to cart functionality & cart page according to the frontend designed.  **Noor**: Integrate frontend and backend of this page.  **Abeer:** Designed a customized meal order form  where users can specify their custom meal preferences.  **Zubair:** Implement the frontend of the Checkout Page for placing an order, including selected items from the kitchen and the customized meal designed by the user. | **Hamza:** Developed a backend API for order placement and updating the database  **Hamza:** Integrate a third-party payment system (Stripe) for online Payments.  **Noor:** Integrate backend & Frontend for order placement.  **Abeer:** Design a page where chef can review the customized orders, he/she has received. | **Zubair:** Convert the design in code for reviewing customized orders.  **Hamza:** Develop Backend API for chef reviewing the customized orders.  **Noor:** Integrate Frontend with Backend so make things work out for chef and customer | **Zubair:** Implement Frontend of a page for chef to review regular orders.  **Hamza:** Develop Backend API for order reviewing page.  **Noor:** Integrate Frontend and Backend for order reviewing page. | **Sprint Retrospective**  **Successes:**  Good teamwork made progress on the main features; communication worked well.  **Improvements Needed:**  Development started for API & Frontend for customer-chef interaction on the Kitchen Menu  Page. Added "Save Preferences" button to store user meal choices.  **Next Steps:** Finish the pending tasks, plan for next sprint, have more team check-ins |
| Sprint Planning  2025-03-03 | Daily Standup  2025-04-03 | Daily Standup | Daily Standup  2025- | Daily Standup  2025- |
| Sprint 3 |  |  |  |  |  |
|  | Daily Standup | Daily Standup | Daily Standup | Daily Standup | Sprint Review |
|  |  |  |  |  | **Sprint Retrospective** |