Sample Sprint Schedule

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Monday | Tuesday | Wednesday | Thursday | Friday |
| Sprint1 | Sprint Planning | Daily Standup | Daily Standup | Daily Standup | Daily Standup |
| **Backlog planning** & sprint setup.  **Homepage UI, frontend,** and customer registration.  **Secure registration** forcustomers, chefs, and delivery partners.  **Chef profile** & **meal uploading** implementation.  **Admin panel** & **delivery partner registration.** | **Noor:** Designed homepage  **Hamza:** Frontend implementation of homepage | **Noor:** Reviewed homepage, integrate customer registration  **Abeer:** Designed secure customer registration UI  **Zubair:** Frontend for secure customer registration  **Hamza:** Backend for secure customer registration | **Noor:** Integrated chef registration & chef profile  **Abeer:** Designed chef profile, meal uploading UI & worked on final sprint documentation  **Zubair:** Developed frontend for chef profile, meal uploading & worked on final sprint documentation  **Hamza:** Developed backend for chef profile, meal uploading & finalized backend APIs | **Noor:** Integrated admin panel  **Abeer:** Designed delivery partner registration UI  **Zubair:** Frontend for delivery partner registration  **Hamza:** Backend for delivery partner registration |
| Daily Standup | Daily Standup | Daily Standup | Daily Standup | Sprint Review  Evaluated completed tasks & gathered feedback.  Demonstrated core features (registration, profiles, meal uploads).  Identified pending tasks for next sprint. |
| **Noor:** Integrated delivery partner registration  **Abeer:** Designed customer profile UI  **Zubair:** Frontend for customer profile management  **Hamza:** Backend for customer profile | **Noor:** Integrated customer profile  **Abeer:** Designed delivery partner/admin profile UI  **Zubair:** Frontend for delivery partner/admin profile  **Hamza:** Backend for delivery partner/admin profile | **Noor:** Integrated customer profile  **Abeer:** Designed secure chef registration UI  **Zubair:** Frontend for secure chef registration  **Hamza:** Backend for secure chef registration | **Noor:** Integrated chef registration  **Abeer:** Designed chef profile and meal uploading UI  **Zubair:** Frontend for chef profile and meal uploading  **Hamza:** Backend for chef profile and meal uploading | Sprint Retrospective  **Successes:** Smooth collaboration, clear roles, effective integration.  **Improvements Needed:** Better backlog estimation, faster issue tracking, allocate more time for verification tasks.  **Next Steps:** Carry over pending tasks(Delivery partner verification moved to next sprint), optimize sprint planning, improve coordination. |
| Sprint 2 | Sprint Planning  Develop chef menu backend.  Display kitchens on homepage.  Enable menu exploration & cart addition.  Allow meal customization.  Chef approves & updates order status. | Daily Standup  **Abeer:** Designed the customized meal order page UI  **Zubair:** Implemented frontend  **Hamza:** Developed backend functionalities | Daily Standup  **Noor:** Completed integration and testing  **Team:** Reviewed and finalized the page  **Abeer:** Designed the "Explore Kitchen & Menu" page UI  **Zubair:** Started frontend implementation | Daily Standup  **Zubair:** Implemented frontend  **Hamza:** Developed backend functionalities  **Noor:** Completed integration and testing | Daily Standup |
|  |  |  |  |  |
| Daily Standup | Daily Standup | Daily Standup | Daily Standup | Sprint Review |
|  |  |  |  | Sprint Retrospective |